OwnTV

Complete Product Brief & Build Plan

Native Android TV IPTV Player  •  As-built, v1.0

Author: Ashiq Hasan  •  Open-source  •  100% original implementation

This document is the consolidated, as-built brief and build plan for OwnTV. It supersedes the earlier founding-brief drafts: scrapped or changed decisions have been removed, and every phase below reflects what actually shipped. Forward-looking notes are marked as future work.

1. Project Vision

OwnTV is a native Android TV IPTV player built from scratch with Kotlin, Jetpack Compose for TV, and libmpv (FFmpeg). It is a player-only client: users add their own M3U or Xtream sources, and OwnTV provides browsing, preview and fullscreen playback, favorites, history, downloads, an EPG guide, profiles, and settings.

OwnTV does not provide channels, playlists, subscriptions, streams, or media content.

Focus: fast Android-TV navigation, a modern Material 3 UI, high-capacity playlist handling, and remote-control-first usability.

The code is 100% original. No source, assets, or implementation from any other IPTV app are reused.

2. Brand Direction

App name: OwnTV

Tagline: Your own IPTV player.

Logo: a rounded O-shaped TV screen with a cyan play triangle and the OwnTV wordmark

Brand feeling: modern, clean, premium, open-source friendly, player-only, remote-first

Avoid: free-TV messaging, unlock/unblock language, piracy-like visuals, provider-like claims

3. Visual Design System (Material 3)

OwnTV uses the Material 3 (Material You) design language with a teal-seeded tonal scheme.

Full M3 role set (primary / secondary / tertiary + their containers) and surface-container tiers (lowest → highest).

Dark theme (default) keeps a true AMOLED-black window background with cool tonal surfaces above it; light theme uses tinted tonal neutrals with a brand primary.

Selected items use the primary container; focus uses a surface-container fill with a primary outline and a subtle glow.

Selectable accent presets seed the scheme — Teal (default), Blue, Violet, Green, Amber — OwnTV's stand-in for wallpaper-based dynamic color, which is not dependable on Android TV. Persisted in DataStore, applied app-wide.

Expressive shapes (pill buttons, rounded cards). All icons are drawn in-app on a 24-unit grid (no icon font), keeping the APK lean.

Profile avatars are procedurally drawn object glyphs (no image assets), with a picker.

The brand play-mark stays cyan regardless of the chosen accent.

4. Core Tech Stack (as built, verified 2026-06-10)

Language: Kotlin 2.3.10 — AGP 9's built-in Kotlin (no kotlin-android plugin)

Build: AGP 9.2.1 / Gradle 9.4.1; KSP2 2.3.9 for Room codegen; Compose compiler 2.3.10

UI: Jetpack Compose for TV (androidx.tv:tv-material 1.1.0), Compose BOM 2026.05.00

Media engine: libmpv (FFmpeg) — dev.jdtech.mpv:libmpv — full codec/track support, caching, HDR passthrough

Database: Room 2.8.4 + Paging 3.5.0 + FTS4, WAL journal mode

DI: Koin 4.1.1

Networking: OkHttp (shared client; player-style default User-Agent)

Parsing: streaming — M3U line parser and Xtream player_api via android.util.JsonReader; XMLTV via XmlPullParser

Images: Coil 3.3.0 (loads through the app OkHttpClient so logos get the player UA)

Preferences: Jetpack DataStore

Targets: minSdk 26, targetSdk 36, applicationId tv.own.owntv; LEANBACK launcher

Stack changes from the founding brief:

Media engine: switched from Media3/ExoPlayer to libmpv. ExoPlayer only surfaced device-decodable audio/subtitle tracks; libmpv (FFmpeg) exposes every track and decodes virtually any codec/container — the right engine for IPTV.

WorkManager was not needed: downloads use a custom serialized, resumable download manager, and refresh-on-start runs at launch.

Room stays on stable 2.x (3.0's benefits are KMP/driver-focused and not needed for a pure-Android app); tv-foundation is deprecated, so large lists use standard Lazy lists with focus plus tv-material.

5. UI Architecture — 4-Layer TV Layout

Main Menu → Folder Rail → Content List/Grid → Preview/Detail/Player pane.

Layer 1 — Navigation panel

A profile card showing the active profile's avatar, name, and current source (no Add-Source button — sources are managed in Settings).

A BROWSE group of pill nav items: Search, Live TV, Movies, Series, Downloads, Guide (EPG).

Settings pinned at the bottom. The panel collapses to an icon rail when focus moves away and expands when focused.

Layer 2 — Folder / Category rail

Compact rail of 2–3 character folder abbreviations (FAV, HIS, ALL, UK, US, DE, SPO, …); the full name shows in the header when selected.

Favorites and History are section-specific (inside Live TV, Movies, and Series) rather than global top-level sections.

Layer 3 — Content list / grid

Live TV channel rows (logo, name, now/next EPG, favorite); Movies/Series poster grids (rating, resume bar, favorite). Inline folder-scoped search per section. Paging 3 for huge lists.

Layer 4 — Preview / Detail / Player

Live preview plays in-pane after focus settles (~700 ms); Movies/Series show a details pane with Play/Resume/Download/Favorite. Idle state shows OwnTV branding.

Player

Player modes: Idle → Preview → Fullscreen ↔ Mini-player (PiP dock-to-corner for movies/series). A single mpv surface is hoisted to the shell so docking/expanding never blips playback.

Custom Compose HUD: breadcrumb + title + metadata (year · duration · resolution · LIVE), transport (prev / −10s / play / +10s / next), a scrubbable seek bar, volume, speed, audio/subtitle track pickers with count badges, zoom/aspect modes, and auto-hide.

6. Data Model

19 Room entities, all content rows scoped by sourceId and user-data rows scoped by profileId:

Profiles & sources: ProfileEntity, SourceEntity, ProfileSourceCrossRef (a source can be shared across profiles).

Content: CategoryEntity, ChannelEntity, MovieEntity, SeriesEntity, SeasonEntity, EpisodeEntity.

Per-profile user data: FavoriteEntity, WatchHistoryEntity, PlaybackProgressEntity, DownloadEntity.

EPG: EpgChannelEntity, EpgProgrammeEntity (indexed on epgChannelId + start).

Search: 4 FTS4 tables for channels / movies / series / episodes.

Source types: M3U, XTREAM, LOCAL_BACKUP

Media types: LIVE, MOVIE, SERIES, EPISODE

7. High-Capacity Strategy

Verified with real provider data (~50k channels, ~168k movies, ~45k series).

Streaming parsers (M3U line-streaming; Xtream JSON via JsonReader) — large provider payloads are never fully buffered in memory.

Chunked database inserts (~500 rows) inside transactions, with Kotlin Flow progress reporting and cancellation.

Paging 3 for all large lists, with a bounded maxSize so memory stays flat while scrolling.

FTS4 plus substring search; indexed COUNT queries for section and category totals.

8. Build Plan (all phases delivered)

Phase 1 — Project scaffold — AGP 9 built-in Kotlin build wiring, theme system, 4-layer shell skeleton, Koin, branding, LEANBACK manifest.

Phase 2 — UI foundation — Reusable FocusableSurface (glow + border + scale), buttons/cards, loading/empty/error state views, count badge, UI-zoom system (DataStore + LocalDensity).

Phase 3 — 4-layer shell behavior — Collapse-on-blur sidebar, per-layer focus groups, Back navigation, and an exit dialog.

Phase 4 — Database layer — Room schema (19 entities incl. profiles, EPG, profile-scoped favorites/history/progress/downloads), 11 DAOs (Paging, indexed counts, FTS4 search, now/next EPG), WAL.

Phase 5 — Parsers & sync — Streaming M3U parser + Xtream player_api client; SyncManager (clear-then-insert, chunked inserts, progress, cancellation); SourceRepository; OkHttp.

Phase 6 — Setup / onboarding — First-run flow with legal disclaimer; M3U/Xtream add-source forms with live import progress; routes into the shell.

Phase 6.5 — Profiles & gate — “Who's watching?” launch gate, create/switch profiles, salted-PIN locks, kids flag; shared/linked sources.

Phase 7 — Live TV — Category rail (FAV/HIS/ALL + folders), Paging channel list with logos, indexed counts, favorites, history-on-watch, in-pane preview, and fullscreen playback.

Phase 7.5 — EPG now/next — Xtream get_short_epg (base64 titles, unix timestamps) per channel on focus (debounced, cached), shown as NOW (progress bar + time range) + NEXT.

Phase 8 — Movies — Poster grid (Paging), rail + folder search, counts, favorites, a details pane, Play/Resume from saved progress, and history.

Phase 9 — Series — Poster grid + search/favorites, Show → Season → Episode drill-in (episodes fetched lazily via Xtream get_series_info), episode playback with prev/next.

Phase 10 — Player system — libmpv engine with a fully custom TV HUD: scrubbable seek bar, prev/next, audio/subtitle/speed/zoom controls, auto-hide, large demuxer cache for 4K/8K, and a dock-to-corner mini-player.

Phase 11 — Global search — A Search nav section querying channels + movies + series across the profile's sources.

Phase 12 — Power features — Resumable downloads (movies & episodes) with pause/resume and structured paths; per-source User-Agent; Backup & Restore (profiles + sources) via an in-app file browser; user-chosen download folder.

Phase 13 — Settings management — Sources (add/edit/re-sync/delete, default-source picker, per-source refresh-on-startup), Profiles, the full EPG guide, Personalization (theme/accent/UI-zoom/avatar), Video Player settings (decoder/subtitles/audio-sync/zoom), HDR and live-preview toggles.

Phase 14 — Performance & polish — Offline detection + banner, friendly offline-aware error messages, a reusable error state, image loading through the app OkHttp client with the player UA, bounded paging memory, and quieter player logs.

9. Notable Changes from the Founding Brief

Media engine swapped to libmpv (was Media3/ExoPlayer) for full track/codec support.

EPG: the full time × channel guide grid was delivered (a top-level Guide section), in addition to per-channel now/next. Bulk XMLTV is stream-parsed (gzip-aware) into a rolling now→+48h window.

Onboarding was redesigned: create a profile first, then add content (New source / use an Existing unlocked profile's playlists / Import a backup / skip).

Storage uses an in-app file browser instead of the system document picker (SAF is absent on most Android TVs).

Favorites/History remained section-specific instead of becoming a top-level browse section, and the sidebar shows the active source instead of an Add-Source button.

Implemented but not in the original plan: HDR passthrough toggle, default-source selection, per-source refresh-on-startup, mini-player/PiP.

Deferred / future: custom request headers, a max-streams limiter, kids-category enforcement, and a Continue-Watching home row. Google Cast and WorkManager were intentionally not used.

10. Legal & Open-Source Positioning

OwnTV is a media player only and provides no channels, playlists, subscriptions, or content.

Users are responsible for adding their own legally accessible sources.

100% original Kotlin/Compose implementation; no third-party app code or assets are reused.

Open-source, authored by Ashiq Hasan. Contributions are welcome.

11. Final Product Goal

A fast, native Android TV IPTV player with modern 4-layer navigation, Live TV / Movies / Series / Downloads / Guide, per-section favorites and history, a premium Material 3 look, massive-playlist support via streaming import and Paging 3, multi-profile support, and a clean open-source architecture.